TravelOS CRM Phase 7 — Pre-Implementation Package (Awaiting Code Authorization)

Implementation mode is frozen spec only. No migrations or application code have been generated.

Package file: docs/03-Architecture/CRM-Phase7-Pre-Implementation-Package.md

1. Final ERD

Phase 7 entities: leads → opportunities → quotations → bookings, with activities linked to lead/opp/existing customers, and ops tables (bookings, invoices, payments, support_tickets) unchanged.

Frozen rules:

- No package_id on opportunities

- package_id only on quotation_items (optional)

- No CRM customer table

(Full diagram: pre-implementation package §1.)

2. Migration Dependency Diagram

024_email_logs (exists)

→ 025_crm_enums

→ 026_crm_core_tables      (leads, opportunities, activities)

→ 027_crm_functions        (numbers, contact triggers, audit)

→ 028_crm_rls              (owner-scoped policies)

→ 029_crm_permissions      (seed)

→ 030_crm_customer360_views

→ 031_crm_dashboard_rpc

→ 032_quotations           (Sprint 6)

→ 033_quotation_rls_permissions

Sprint 1: 025–031
Sprint 6: 032–033

3. Database Schema (Summary)

| Table | Purpose |
| --- | --- |
| leads | Full field set + last_contacted_at, last_whatsapp_at |
| opportunities | Sales fields only — no package_id |
| activities | 5 types; ≥1 relation CHECK |
| quotations / quotation_items | 7B; statuses include pending_approval, approved |
| bookings.quotation_id | Traceability |
| tenant_settings | quotation_approval_mode (simple ¦ standard) |
| v_customer_timeline_events | Unified timeline source (030) |
| crm_dashboard_stats() | Dashboard RPC (031) |

4. Permission Matrix

Four roles only. Permissions under module = 'crm':

leads.read | leads.write | leads.read_all | leads.write_all
opportunities.* (same pattern)
activities.* (same pattern)
quotations.read | write | read_all | write_all | approve | send | accept
dashboard.read

RLS: tenant_id + (owner_id/assigned_to = auth.uid() OR read_all/write_all OR super_admin).

5. API Contracts (Mandatory Mutations)

| Area | Key endpoints |
| --- | --- |
| Leads | POST .../assign, .../convert-opportunity, .../convert-customer |
| Opportunities | POST .../create-booking |
| Activities | GET ?view=timeline¦upcoming¦overdue |
| Customer 360 | GET /api/customers/:id/360 (timeline required) |
| Dashboard | GET /api/crm/dashboard |
| Quotations | submit-approval, approve, send, accept, create-booking, pdf |

List reads may use Supabase provider; all workflows via API.

6. Test Plan

| Sprint | Focus |
| --- | --- |
| S1 | RLS-01–06, migration idempotency, lead numbers, WhatsApp timestamps |
| S2 | Lead CRUD, search, assign, converts, 403 cases |
| S3 | No package_id, create-booking, forecast |
| S4 | Activity views, last contact |
| S5 | 360 tabs + timeline merge (lead, opp, activity, quotation, booking, invoice, ticket) |
| S6 | Approval modes A/B, PDF, quotation→booking |
| E2E | Full funnel + finance read-only |

Implementation Order (Locked)

| Sprint | Deliverable |
| --- | --- |
| S1 | Migrations 025–031, permissions, RLS, tests |
| S2 | Leads API + UI |
| S3 | Opportunities |
| S4 | Activities |
| S5 | Customer 360 + CRM dashboard |
| S6 | Quotations 032–033 + PDF + booking conversion |

Authorization Request

Confirm one of:

- “Proceed to Sprint 1” — generate 025–031 migrations + RLS tests

- “Proceed to Sprint 1–6” — full Phase 7 in sequence after S1 passes

Until then: no code per your authorization gate.