TravelOS CRM Transformation — Architecture Review & Implementation Plan

Status: Architecture proposal — no code until approved
Author: Lead SaaS Architect review
Date: 2026-06-03
Scope: Transform TravelOS from Travel Booking Platform → Travel Agency CRM + Operations Platform

Executive Summary

TravelOS today is a production-grade multi-tenant operations stack (customers → packages → bookings → invoices/payments) with Phase 5 AI (Knowledge, Booking, Support) and support tickets. CRM (leads, opportunities, pipeline, activities) is explicitly out of scope in the PRD and scheduled for Enterprise (~2027) in the roadmap.

This plan elevates CRM to Phase 7 (CRM Foundation) while preserving the existing operations backbone. CRM entities sit upstream of customers/bookings; operations remain the system of record for fulfillment and finance.

Recommendation: Approve this design, then implement in 6 sprints (~240–280 engineering hours) with database-first delivery (migrations 025–030) before UI.

1. Architecture Review (Current State)

1.1 Stack & Layers (Verified)

| Layer | Implementation | Maturity |
| --- | --- | --- |
| Presentation | Next.js 15 App Router, Refine 4, shadcn/ui, Tailwind | Production |
| Application | API routes (/api/*), Zod validation, requireActiveApiAccess | Partial (AI, users, dashboard, tickets); most CRUD via Refine → Supabase |
| Data | PostgreSQL 15, Supabase Auth, RLS, triggers | Production (migrations 001–024) |
| Security | JWT tenant_id + role (hook 009), 3-layer RBAC (RLS + API + Refine) | Production |
| AI | Claude via /api/ai/*-agent, conversations, RAG, analytics | Implemented |

1.2 Existing Domain (Operations + Support + AI)

Not ImplementedOperations - ImplementedSupport - ImplementedAI Platform - ImplementedfuturefutureLeadsOpportunitiesActivitiesPipeline KanbanCustomersPackagesBookingsInvoicesPaymentsSupport TicketsKnowledge AgentBooking AgentSupport AgentAI Analytics

1.3 Architectural Strengths to Reuse

- Tenant isolation: tenant_id + RLS auth.tenant_id() on all business tables.

- Audit pattern: log_audit() trigger + audit_logs append-only store.

- Numbering pattern: generate_booking_reference, generate_invoice_number, generate_support_ticket_number — reuse for LD-, OP-.

- Ownership pattern: support_tickets.assigned_user_id, created_by/updated_by triggers (021).

- Refine resource model: Flat resources in src/providers/resources.tsx with accessControlProvider.

- AI route pattern: Auth gate → RBAC → Zod → service → persistAiMessage / logAiEvent.

1.4 Architectural Gaps for CRM

| Area | Current | CRM Need |
| --- | --- | --- |
| Pre-customer funnel | None | Leads with status machine |
| Revenue pipeline | Bookings only | Opportunities + forecast |
| Task/call tracking | booking_notes only | Polymorphic activities |
| Sales roles | 4 roles | Add sales_manager, support_agent; owner-scoped RLS |
| Customer profile | Basic show (details, contacts, bookings) | Customer 360 hub |
| Dashboard | Ops metrics (bookings_by_status, revenue) | CRM KPIs + charts |
| Navigation | Single flat list | CRM section grouping |
| AI | Booking/Knowledge/Support | AI Sales Assistant (5 features) |

1.5 Key Code / Doc References

- Resources: src/providers/resources.tsx — 15 resources, no CRM.

- RBAC UI: src/providers/access-control-provider.ts — 4 roles only.

- Customer show: src/app/customers/show/[id]/page.tsx — not 360.

- Dashboard: src/app/dashboard/page.tsx + src/lib/dashboard/stats.ts — ops-only.

- PRD out-of-scope: docs/01-Product/PRD.md §13 — CRM deferred.

- Roadmap: docs/01-Product/Roadmap.md — CRM Enterprise 2027; this plan pulls CRM forward.

2. Gap Analysis

2.1 Functional Gaps (by Module)

| Module | Gap | Severity | Dependency |
| --- | --- | --- | --- |
| Leads | No entity, UI, search, assignment, timeline | Critical | DB + RBAC |
| Opportunities | No entity, lead conversion, forecast | Critical | Leads |
| Activities | No cross-entity tasks | Critical | Leads, Opps, Customers |
| Sales Pipeline | No Kanban, drag-drop, stage validation | High | Leads, Opps |
| Customer 360 | Fragmented data; no lead/opp/AI summary | High | CRM tables + APIs |
| CRM Dashboard | No CRM metrics/charts | High | Aggregations |
| AI Sales | No sales agent route/tools | Medium | CRM read APIs |
| RBAC | Missing roles & CRM permissions | Critical | Migration seed |
| API | No /api/leads, /api/opportunities, etc. | Medium | Optional if Refine-only; recommended for pipeline + AI |

2.2 Non-Functional Gaps

| NFR | Gap | Mitigation |
| --- | --- | --- |
| Performance | Pipeline boards load many cards | Indexed (tenant_id, status), pagination per column |
| Data quality | Duplicate leads vs customers | Unique (tenant_id, email) where not null; conversion workflow |
| Audit | Stage changes must be traceable | lead_stage_history, opportunity_stage_history + audit_logs |
| i18n | EN/AR already in app | Add CRM keys to locale files |
| Mobile | Desktop-first Kanban | Responsive list fallback on narrow viewports |

2.3 Role Model Gap

Requested roles vs implemented:

| Requested Role | Current | Action |
| --- | --- | --- |
| Super Admin | super_admin | Keep |
| Tenant Admin | tenant_admin | Keep; grant crm.* |
| Sales Manager | Missing | Add sales_manager |
| Sales Agent | sales_agent | Extend with owner-scoped CRM |
| Finance | finance_officer | CRM read-only |
| Support Agent | Missing (support uses sales_agent + AI) | Add support_agent |

3. CRM Functional Design

3.1 Domain Positioning

CRM = pre-fulfillment revenue lifecycle.
Operations = post-sale fulfillment & money.

Lead createdConvertSkip opp (optional)create/link customerexisting modulestageNewContactedQualifiedOpportunityProposalSentNegotiationWonLostCustomerBookingClosedWon

3.2 Module 1 — Leads

| Capability | Behavior |
| --- | --- |
| CRUD | Standard Refine list/create/edit/show + soft delete |
| Search | full_name, email, mobile, lead_number (ILIKE) |
| Filters | status, source, owner_id, destination_id, date range |
| Assignment | owner_id → users.id; managers can reassign any; agents only own |
| Timeline | Union: activities (related_lead_id) + lead_stage_history + selective audit_logs |
| Audit | Table trigger + stage history on status change |

Business rules:

- lead_number auto: LD-YYYY-###### (tenant-scoped sequence).

- Default owner_id = creator on insert.

- Won: prompt conversion → create customers row (map fields), set leads.customer_id, optional auto-create opportunity if not exists.

- Lost: require lost_reason (optional enum POST-MVP).

- Email uniqueness per tenant when not null (align with customers).

3.3 Module 2 — Opportunities

| Capability | Behavior |
| --- | --- |
| Creation | Manual or from Qualified lead (Convert to Opportunity) |
| Fields | Per spec; estimated_revenue DECIMAL(12,2); probability 0–100 |
| Forecast | SUM(estimated_revenue * probability/100) by stage/owner/month |
| Pipeline view | Kanban by stage |
| Metrics | Win rate, avg cycle time, conversion lead→opp→won |

Business rules:

- opportunity_number: OP-YYYY-######.

- customer_id nullable until Won on lead path.

- Closed Won: link booking (manual) or create draft booking (POST-MVP via Booking Agent).

- Closed Lost: terminal; no revenue in forecast.

3.4 Module 3 — Activities

| Type | Use |
| --- | --- |
| call, whatsapp, email, meeting, task | Logged interactions |

| View | Query |
| --- | --- |
| Timeline | Per lead/opp/customer, ORDER BY due_date DESC, created_at DESC |
| Upcoming | status IN ('open','in_progress') AND due_date >= today |
| Overdue | due_date < today AND status NOT IN ('completed','cancelled') |
| Widget | Dashboard + Customer 360 sidebar |

3.5 Module 4 — Sales Pipeline (Kanban)

| Board | Columns |
| --- | --- |
| Lead Pipeline | New → Contacted → Qualified → Proposal Sent → Negotiation → Won / Lost |
| Opportunity Pipeline | Discovery → Proposal → Negotiation → Verbal Approval → Closed Won / Closed Lost |

Drag-and-drop:

- PATCH stage via API with transition matrix validation.

- Persist *_stage_history (from, to, changed_by, at).

- Reject invalid jumps (e.g. New → Won) unless tenant_settings allows (default: strict).

Suggested transition matrix (Leads):

| From \ To | Contacted | Qualified | Proposal | Negotiation | Won | Lost |
| --- | --- | --- | --- | --- | --- | --- |
| New | ✓ | — | — | — | — | ✓ |
| Contacted | — | ✓ | ✓ | — | — | ✓ |
| Qualified | — | — | ✓ | ✓ | ✓* | ✓ |
| Proposal Sent | — | — | — | ✓ | ✓* | ✓ |
| Negotiation | — | — | — | — | ✓ | ✓ |
| Won/Lost | — | — | — | — | — | — |

*Won may require customer_id or conversion modal.

3.6 Module 5 — Customer 360

Route: /customers/show/:id → tabbed 360 (extend existing page).

| Tab | Data Source |
| --- | --- |
| Overview | customers + contacts + addresses |
| Bookings | bookings (existing component) |
| Payments / Invoices | existing relations |
| Support | support_tickets |
| Activities | activities where customer_id |
| Lead History | leads where customer_id |
| Opportunities | opportunities |
| Travel History | bookings + destinations aggregate |
| Revenue | SUM payments, outstanding from bookings/invoices |
| AI Summary | /api/ai/sales-agent feature customer_summary |

3.7 Module 6 — CRM Dashboard

Route: /crm/dashboard (new; ops dashboard stays /dashboard).

| Metric | Definition |
| --- | --- |
| Leads this month | leads.created_at in current month, not deleted |
| Leads by source | GROUP BY source |
| Conversion rate | won_leads / total_leads (period) |
| Open opportunities | stage NOT IN (closed_won, closed_lost) |
| Forecast revenue | weighted pipeline sum |
| Closed revenue | closed_won opportunities estimated_revenue or actual bookings |
| Activities due today / overdue | per Module 3 |

Charts: Leads trend (line), pipeline funnel (bar), revenue forecast (stacked), source analysis (pie/donut) — use Recharts (already common in Next stacks; add if absent).

3.8 Module 7 — AI Sales Assistant

New agent: sales_agent (AI) — distinct from role sales_agent; API path: /api/ai/sales-agent.

| Feature | Input | Output | Permission |
| --- | --- | --- | --- |
| Lead Summary | lead_id | Markdown summary | ai.sales.use |
| Next Best Action | lead_id or opportunity_id | Suggested activity + rationale | ai.sales.use |
| Lead Scoring | lead_id | Score 0–100 + factors JSON | ai.sales.use |
| Opportunity Risk | opportunity_id | Adjusted probability + risks | ai.sales.use |
| Customer 360 Summary | customer_id | Narrative summary | ai.sales.use + customers.read |

Design constraints (align with ai/AIArchitecture.md):

- Read-only on CRM writes; suggestions only.

- Log to ai_conversations / ai_events with agent_key = 'sales'.

- Tools: get_lead, get_opportunity, list_activities, get_customer_bookings (scoped by tenant_id).

- No autonomous stage changes or customer creation.

4. Database Design

4.1 New Enum Types

-- Migration 025_crm_enums.sql

lead_status          : new | contacted | qualified | proposal_sent | negotiation | won | lost

lead_source          : website | facebook | instagram | tiktok | whatsapp | referral | walk_in | phone_call | other

lead_interest_type   : leisure | business | honeymoon | family | group | other  -- extensible

opportunity_stage    : discovery | proposal | negotiation | verbal_approval | closed_won | closed_lost

activity_type        : call | whatsapp | email | meeting | task

activity_status      : open | in_progress | completed | cancelled

4.2 Core Tables

leads

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| tenant_id | UUID NN FK tenants |  |
| lead_number | TEXT NN | UK (tenant_id, lead_number) |
| full_name | VARCHAR(200) NN |  |
| mobile | VARCHAR(50) |  |
| whatsapp | VARCHAR(50) |  |
| email | VARCHAR(255) |  |
| nationality_country_id | UUID FK countries | optional |
| source | lead_source NN |  |
| interest_type | lead_interest_type |  |
| destination_id | UUID FK destinations | nullable |
| expected_budget | DECIMAL(12,2) |  |
| currency | CHAR(3) | default from tenant_settings |
| travel_date | DATE |  |
| notes | TEXT |  |
| owner_id | UUID FK users |  |
| status | lead_status NN default 'new' |  |
| customer_id | UUID FK customers | set on conversion |
| lost_reason | TEXT | optional |
| deleted_at | TIMESTAMPTZ |  |
| created_by, updated_by | UUID FK users |  |
| created_at, updated_at | TIMESTAMPTZ |  |

Indexes: (tenant_id, status), (tenant_id, owner_id), (tenant_id, source), (tenant_id, created_at DESC), partial unique email.

opportunities

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| tenant_id | UUID NN |  |
| opportunity_number | TEXT NN | UK per tenant |
| customer_id | UUID FK customers | nullable early stage |
| lead_id | UUID FK leads | nullable |
| destination_id | UUID FK destinations |  |
| package_id | UUID FK packages |  |
| estimated_revenue | DECIMAL(12,2) NN |  |
| currency | CHAR(3) |  |
| probability | SMALLINT | CHECK 0–100 |
| expected_close_date | DATE |  |
| stage | opportunity_stage NN |  |
| owner_id | UUID FK users |  |
| notes | TEXT |  |
| deleted_at, audit cols |  |  |

activities

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| tenant_id | UUID NN |  |
| activity_type | activity_type NN |  |
| subject | VARCHAR(255) NN |  |
| description | TEXT |  |
| due_date | TIMESTAMPTZ |  |
| assigned_to | UUID FK users |  |
| related_lead_id | UUID FK leads | CHECK at least one relation |
| related_opportunity_id | UUID FK opportunities |  |
| related_customer_id | UUID FK customers |  |
| status | activity_status NN |  |
| completed_at | TIMESTAMPTZ |  |
| deleted_at, audit cols |  |  |

Constraint: num_nonnulls(related_lead_id, related_opportunity_id, related_customer_id) >= 1

lead_stage_history / opportunity_stage_history

| Column | Type |
| --- | --- |
| id | UUID PK |
| tenant_id | UUID NN |
| lead_id / opportunity_id | UUID NN FK |
| from_status / from_stage | enum nullable (initial) |
| to_status / to_stage | enum NN |
| changed_by | UUID FK users |
| changed_at | TIMESTAMPTZ default now() |
| notes | TEXT |

4.3 ERD (CRM Extension)

tenants(no attributes)leads(no attributes)opportunities(no attributes)activities(no attributes)users(no attributes)customers(no attributes)lead_stage_history(no attributes)opportunity_stage_history(no attributes)destinations(no attributes)packages(no attributes)bookings(no attributes)support_tickets(no attributes)ownsownsownsownsownsassignedconverts_tospawnstrackstrackshastargetstargetsproposesrelatedrelatedrelatedfulfillsraises

4.4 Relationship to Existing Schema

- No change to bookings FK model: still customer_id + package_id.

- Conversion bridge: leads.customer_id, opportunities.lead_id, optional opportunities.package_id.

- Geography: reuse destinations, countries (nationality).

5. RBAC Design

5.1 New Permissions (module.action)

| Module | Actions |
| --- | --- |
| leads | create, read, read_all, update, update_all, delete, assign, export |
| opportunities | create, read, read_all, update, update_all, delete, export |
| activities | create, read, read_all, update, update_all, delete |
| crm_dashboard | read |
| pipeline | read, move_stage |
| ai.sales | use |

5.2 Role Matrix

| Permission | super_admin | tenant_admin | sales_manager | sales_agent | finance_officer | support_agent |
| --- | --- | --- | --- | --- | --- | --- |
| leads.* / read_all | ✓ | ✓ | ✓ | own only | read | read |
| opportunities.* | ✓ | ✓ | ✓ | own only | read | read |
| activities.* | ✓ | ✓ | ✓ | own only | — | read |
| crm_dashboard.read | ✓ | ✓ | ✓ | ✓ | ✓ | — |
| pipeline.move_stage | ✓ | ✓ | ✓ | own | — | — |
| ai.sales.use | ✓ | ✓ | ✓ | ✓ | — | — |
| customers.read | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| bookings.* (existing) | unchanged |  |  |  |  |  |

Owner-only enforcement:

- Application: Refine filters owner_id = current_user for sales_agent.

- Database RLS: Policy owner_id = auth.uid() OR auth.has_crm_manager_role().

Add helper:

auth.has_crm_manager_role() -- tenant_admin, sales_manager

auth.can_read_all_crm()     -- + finance_officer, support_agent (read)

5.3 Seed Migration (029_crm_permissions_seed.sql)

- Insert roles sales_manager, support_agent.

- Insert permissions + role_permissions grants.

- Update access-control-provider.ts + src/lib/auth/rbac.ts mirrors.

5.4 JWT / Hook

No hook change required; role claim supports new role names once assigned in user_roles.

6. API Design

6.1 Strategy

| Pattern | Use |
| --- | --- |
| Refine → Supabase direct | Lead/Opportunity/Activity CRUD lists (RLS-enforced) |
| Dedicated API routes | Stage transitions, conversion, dashboard aggregates, AI |

6.2 Endpoints

Leads — /api/leads

| Method | Path | Permission | Notes |
| --- | --- | --- | --- |
| GET | /api/leads | leads.read | search, filters, pagination |
| POST | /api/leads | leads.create |  |
| GET | /api/leads/:id | leads.read | includes timeline meta |
| PUT | /api/leads/:id | leads.update |  |
| DELETE | /api/leads/:id | leads.delete | soft delete |
| POST | /api/leads/:id/assign | leads.assign | body: { owner_id } |
| POST | /api/leads/:id/convert | leads.update | Won → customer |
| PATCH | /api/leads/:id/stage | pipeline.move_stage | validates transitions |

Opportunities — /api/opportunities

| Method | Path | Permission |
| --- | --- | --- |
| GET/POST | /api/opportunities | opportunities.read/create |
| GET/PUT/DELETE | /api/opportunities/:id | CRUD |
| PATCH | /api/opportunities/:id/stage | pipeline.move_stage |
| GET | /api/opportunities/forecast | crm_dashboard.read |

Activities — /api/activities

| Method | Path | Permission |
| --- | --- | --- |
| GET | /api/activities | activities.read + query view=upcoming¦overdue¦timeline |
| POST/PUT/DELETE | standard | activities.* |

CRM Dashboard — /api/crm/dashboard

| GET | Aggregated metrics + chart series | crm_dashboard.read |

Customer 360 — /api/customers/:id/360

| GET | Parallel aggregates (bookings, payments, leads, opps, activities, tickets) | customers.read |

AI Sales — /api/ai/sales-agent

| POST | { feature, lead_id?, opportunity_id?, customer_id?, message? } | ai.sales.use |

All responses follow existing { data, meta } / { error } conventions from docs/03-Architecture/API.md.

7. Refine Resource Design

// Proposed resources (names match DB tables)

leads          → /crm/leads, create, edit, show

opportunities  → /crm/opportunities, ...

activities     → /crm/activities, ...

crm-dashboard  → /crm/dashboard (list only)

lead-pipeline  → /crm/pipeline/leads (custom page, no CRUD meta)

opp-pipeline   → /crm/pipeline/opportunities

ai-sales       → /ai/sales (meta parent: ai)

Meta flags:

- parent: "crm" for sidebar grouping (Refine meta.parent).

- canDelete gated by role.

- Custom data provider hooks for stage PATCH (or override update mutation).

Customer resource: extend show with tabs; no new resource.

8. Navigation Design

Dashboard (ops)                    ← existing

── CRM ──────────────────────────

CRM Dashboard

Leads

Lead Pipeline

Opportunities

Opportunity Pipeline

Activities

── Operations ───────────────────

Customers (+ 360)

Travelers

Destinations

Packages

Bookings

Invoices

Payments

── AI ────────────────────────────

AI Sales Assistant               ← new

Knowledge / Booking / Support…

── Admin ─────────────────────────

Users, Audit, Settings

Layout change: Update src/components/layout/index.tsx to render section headers by meta.parent (crm | operations | ai | admin).

i18n keys: nav.crm, nav.leads, nav.leadPipeline, etc.

9. Migration Strategy

9.1 Principles

- Additive only — no breaking changes to bookings/customers.

- Numbered migrations 025–030 after 024.

- RLS before UI — ship DB + policies + seed permissions first.

- Feature flags (optional): tenant_settings.crm_enabled default true for new tenants.

9.2 Migration Files (Deliverable 6–7)

| # | File | Contents |
| --- | --- | --- |
| 025 | 025_crm_enums.sql | All CRM enums |
| 026 | 026_crm_tables.sql | leads, opportunities, activities, stage history |
| 027 | 027_crm_functions.sql | generate_lead_number, generate_opportunity_number, stage log triggers |
| 028 | 028_crm_rls.sql | Tenant + owner policies |
| 029 | 029_crm_permissions_seed.sql | Roles, permissions, grants |
| 030 | 030_crm_audit_triggers.sql | set_updated_at, set_audit_user, log_audit on CRM tables |

9.3 RLS Policy Summary (Deliverable 7)

| Table | SELECT | INSERT | UPDATE | DELETE |
| --- | --- | --- | --- | --- |
| leads | tenant + (owner OR manager OR finance/support read) | create perm | owner or manager | soft delete manager |
| opportunities | same pattern |  |  |  |
| activities | assignee or manager |  |  |  |
| *_stage_history | tenant read | insert via trigger only | — | — |

9.4 Data Migration

- Existing customers: no automatic leads (optional backfill script POST-MVP).

- Pilot tenants: manual lead import CSV (Sprint 6).

9.5 Rollback

- Drop CRM tables in reverse order; permissions remain harmless.

- UI behind route guard if crm_enabled = false.

10. TypeScript Types (Deliverable 8)

Add to src/types/index.ts (or src/types/crm.ts):

export type LeadStatus = "new" | "contacted" | ...;

export type LeadSource = "website" | "facebook" | ...;

export type OpportunityStage = "discovery" | ...;

export type ActivityType = "call" | "whatsapp" | ...;

export type ActivityStatus = "open" | "in_progress" | "completed" | "cancelled";

export interface Lead { ... }

export interface Opportunity { ... }

export interface Activity { ... }

export interface LeadStageHistory { ... }

export interface CrmDashboardStats { ... }

export interface SalesAgentResponse { feature: string; ... }

Extend UserRole with "sales_manager" | "support_agent".

11. Dashboard Design (CRM)

Wireframe structure:

┌─────────────────────────────────────────────────────────┐

│ KPI Row: Leads MTD | Conversion | Open Opps | Forecast  │

├──────────────────────┬──────────────────────────────────┤

│ Leads Trend (line)   │ Pipeline Funnel (bar)            │

├──────────────────────┼──────────────────────────────────┤

│ Source Analysis      │ Revenue Forecast                 │

├──────────────────────┴──────────────────────────────────┤

│ Activities Due Today | Overdue (tables)                  │

└─────────────────────────────────────────────────────────┘

API: single /api/crm/dashboard to avoid N+1 client queries; use SQL aggregates / RPC crm_dashboard_stats(p_tenant_id, p_from, p_to).

12. AI Design (Sales Assistant)

12.1 Architecture

POST feature=lead_scoringRBAC ai.sales.useload lead + activities + bookingstenant-scoped readsstructured prompt + JSON schemascore + factorsai_conversations / ai_eventsSalesAgentResponseCRM UI/api/ai/sales-agentSalesAgentServiceSupabaseClaude

12.2 Prompt / Tool Design

| Feature | Context loaded | Output schema |
| --- | --- | --- |
| lead_summary | lead + last 10 activities | { summary: string } |
| next_best_action | lead status + activities | { action_type, subject, due_in_days, rationale } |
| lead_scoring | lead fields + engagement | { score: number, factors: [{name, weight, impact}] } |
| opportunity_risk | opp + stage history | { suggested_probability, risks[], recommendations[] } |
| customer_summary | customer + bookings + payments + tickets | { summary, highlights[], risks[] } |

12.3 Guardrails

- Strip PII from logs where possible; never send cross-tenant IDs.

- Cache scores 24h per lead (optional lead_scores table POST-MVP).

- Human override: display AI score as advisory only.

13. Development Tasks (Deliverable 14)

Phase A — Foundation (DB + RBAC)

- Write migrations 025–030

- Regenerate / update DatabaseDesign.md, ERD.md, API.md, RBAC.md

- TypeScript types + Zod schemas

- RLS integration tests (tenant isolation + owner scope)

- Permission seed + role UI for new roles

Phase B — Leads & Activities

- Refine leads CRUD pages

- Lead search/filters

- Activity CRUD + timeline component

- Lead assignment API

- Audit + stage history on status change

Phase C — Opportunities & Pipeline

- Opportunities CRUD

- Lead → Opportunity conversion

- Kanban boards (dnd-kit) + stage PATCH API

- Transition validation service

Phase D — Customer 360 & Dashboards

- Customer 360 tabs + aggregate API

- CRM dashboard page + API/RPC

- Activity widgets (due/overdue)

Phase E — AI Sales

- /api/ai/sales-agent + service + tools

- UI panels on lead/opp/customer show

- AI analytics tagging (agent_key: sales)

Phase F — Polish

- i18n (EN/AR)

- E2E tests (critical paths)

- Docs module specs docs/04-Modules/Leads.md etc.

- Update PRD/Roadmap/DECISIONS

14. Sprint Plan (Deliverable 15)

| Sprint | Duration | Goals | Exit Criteria |
| --- | --- | --- | --- |
| S1 | 2 weeks | Migrations 025–030, types, RBAC seed, RLS tests | DB deployable; roles assignable |
| S2 | 2 weeks | Leads CRUD + Activities + timeline | Sales agent can manage own leads |
| S3 | 2 weeks | Opportunities + conversion + forecast API | Qualified lead → opportunity |
| S4 | 2 weeks | Kanban pipelines + stage validation | Drag-drop with audit trail |
| S5 | 2 weeks | Customer 360 + CRM dashboard | Manager sees funnel metrics |
| S6 | 2 weeks | AI Sales Assistant + docs + E2E | 5 AI features live; pilot ready |

Total calendar: ~12 weeks (parallel QA from S3).

15. Estimated Hours (Deliverable 16)

| Workstream | Hours | Notes |
| --- | --- | --- |
| DB migrations + RLS + triggers | 40 | Includes review + rollback scripts |
| RBAC seed + app providers | 16 |  |
| API routes (leads, opps, activities, dashboard, 360) | 48 |  |
| Refine UI — Leads/Opps/Activities CRUD | 56 |  |
| Kanban pipeline UI | 40 | dnd-kit + validation UX |
| Customer 360 | 32 | Tabs + aggregates |
| CRM dashboard + charts | 32 |  |
| AI Sales Agent | 40 | Prompts, tools, logging |
| i18n + navigation | 16 |  |
| Tests (RLS, API, E2E) | 32 |  |
| Documentation | 16 |  |
| Total | ~368 | ~280–320 with reuse/concurrency |

Team assumption: 2 developers → ~12 weeks; 1 developer → ~18–20 weeks.

16. Implementation Plan (Post-Approval Sequence)

⚠️Mermaid Syntax Error

Gate criteria before coding:

- ✅ Approve role names (sales_manager, support_agent).

- ✅ Approve lead full_name vs split first_name/last_name (recommend full_name per spec; split on customer conversion).

- ✅ Approve strict vs flexible pipeline transitions (recommend strict default).

- ✅ Approve pulling CRM from Enterprise 2027 → Phase 7 H1 2026 in Roadmap/DECISIONS.

- ✅ Approve separate /crm/* routes vs top-level /leads (recommend /crm/* namespace).

17. AI Integration Opportunities (Beyond Module 7)

| Integration | Value |
| --- | --- |
| Booking Agent | On Closed Won, suggest package + draft booking from opportunity |
| Support Agent | Surface CRM context on tickets (lead source, open opps) |
| Knowledge Agent | SOPs for stage transitions, objection handling |
| Landing page | Web-to-lead API (POST public lead → tenant webhook) POST-MVP |
| WhatsApp Business API | Auto-log whatsapp activities POST-MVP |

18. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Role proliferation | Complex RLS | Central auth.has_crm_* helpers |
| Kanban performance | Slow boards | Column pagination, limit 50/card |
| Duplicate lead/customer | Data mess | Email uniqueness + merge UI later |
| AI hallucination on scores | Bad prioritization | Show factors; no auto-stage change |
| Scope creep | Delay | Defer marketing automation, web-to-lead to Phase 8 |

19. Approval Checklist

Before implementation, confirm:

- Database schema (§4) and ERD (§4.3)

- RBAC matrix including new roles (§5)

- API surface (§6)

- Refine resources & navigation (§7–8)

- Migration order 025–030 (§9)

- Sprint plan & budget (§14–15)

- AI Sales Assistant scope (§12)

- Update docs/01-Product/DECISIONS.md with D-CRM-001: CRM Phase 7 approved

Summary

TravelOS has a solid operations and AI foundation but zero CRM entities. This design adds leads → opportunities → activities → pipelines on top of existing customers/bookings/finance, extends RBAC with sales_manager and support_agent, delivers Customer 360 and a CRM dashboard, and introduces an AI Sales Assistant following established agent patterns—without writing code until you approve the gates in §16.

Next step from you: Review §16 approval items (especially role model and /crm routing). Once confirmed, I can produce the formal spec files under docs/04-Modules/ and database/migrations/025_*.sql drafts in a follow-up—still as design artifacts first if you prefer migration SQL review before apply.