TravelOS Pilot Readiness Assessment (Post Sprint 9D)

Review type: Read-only readiness assessment (no code, migrations, or architecture changes)
Evidence base: Implementation reports (Sprint 4–9D), gate scripts, migrations 031–064, ops docs (Pilot-Execution-Runbook.md, Production-Deploy-Checklist.md, Deployment.md), Sprint 7E mobile report, and codebase inspection.

1. Executive Summary

TravelOS has substantial, sprint-validated functionality across CRM, customer portal, async communications, payments (Paymob), WhatsApp, and AI Sales/Operations. Sprint closure reports consistently show PASS or PASS WITH MINOR ISSUES at the feature/staging layer.

Pilot deployment today is not a clean “flip the switch” operation. Operational documentation and go-live checklists still describe an MVP through migration 024 world, while production capability requires migrations through 064, cron workers, manual tenant feature enablement (payments, WhatsApp), and script-based portal customer provisioning. There is no single end-to-end commercial UAT that runs Lead → Payment → Booking → Ops readiness on a fresh pilot environment.

Recommendation: GO WITH CONDITIONS for a scoped first pilot (one agency, engineering-supported cutover). NO-GO for a self-service, full-stack commercial pilot (portal pay + WhatsApp + autonomous ops AI) until operational gaps below are closed.

2. Readiness Scores

| Dimension | Score | Verdict |
| --- | --- | --- |
| Architecture Readiness | 84% | PASS WITH CONDITIONS |
| Security Readiness | 81% | PASS WITH CONDITIONS |
| Operational Readiness | 56% | PASS WITH CONDITIONS |
| Commercial Readiness | 70% | PASS WITH CONDITIONS |
| AI Readiness | 77% | PASS WITH CONDITIONS |
| Deployment Readiness | 61% | PASS WITH CONDITIONS |
| Mobile Readiness (adjunct) | 74% | PASS WITH CONDITIONS |

Overall Pilot Readiness: 72%

3. Area Verdicts (PASS / PASS WITH CONDITIONS / FAIL)

| # | Area | Verdict | Rationale |
| --- | --- | --- | --- |
| 1 | Deployment Readiness | PASS WITH CONDITIONS | Code deployable; missing updated env catalog, vercel.json cron, consolidated pilot migration checklist |
| 2 | Database Readiness | PASS WITH CONDITIONS | 64 migrations, RLS per sprint; forward-only, ordering caveats, lead-list perf risk |
| 3 | Security Review | PASS WITH CONDITIONS | Strong tenant/portal isolation; prod mock flags + stale RBAC/API docs are risks |
| 4 | CRM Readiness | PASS | Sprint 5–6 closure + HTTP gates; quotation lifecycle validated |
| 5 | Portal Readiness | PASS WITH CONDITIONS | 8A/8B PASS; provisioning is script-only; pilot runbook omits portal URLs |
| 6 | Payment Readiness | PASS WITH CONDITIONS | Paymob + gates; payments_enabled manual; refunds/reconciliation UI out of scope |
| 7 | Communication Readiness | PASS WITH CONDITIONS | 8C/8D + 9B implemented; cron mandatory; WhatsApp needs Meta + templates |
| 8 | AI Readiness | PASS WITH CONDITIONS | 9C/9D grounded, rate-limited; worker + migrations + token budgets required |
| 9 | Mobile Readiness | PASS WITH CONDITIONS | 7E 91% internal track; no offline/Sentry; Maestro device sign-off pending |
| 10 | UAT Coverage | PASS WITH CONDITIONS | Strong per-sprint gates; no unified commercial journey gate |
| 11 | Operational Readiness | PASS WITH CONDITIONS | Runbook exists but stale; weak incident/onboarding playbooks for 8–9 |
| 12 | Commercial Readiness | PASS WITH CONDITIONS | Journey exists in code; high friction without eng support |

4. Top Risks

| Risk | Severity | Impact |
| --- | --- | --- |
| Ops docs stop at migration 024 | Critical | Pilot team applies wrong schema scope; portal/payments/AI silently missing |
| No production cron for process-dispatch-jobs | Critical | Emails, in-app notifications, WhatsApp, AI score jobs stall |
| Customer portal provisioning = CLI script only | High | Cannot onboard portal customers without engineering |
| Payments/WhatsApp enablement = DB defaults off, no admin UI | High | “Pay Now” and WhatsApp fail despite “complete” sprint |
| Mock payment/WhatsApp modes left on in production | High | False confidence; bypasses HMAC/webhook security |
| Post-payment booking stays draft (confirm_on_deposit=false) | High | Agency expects auto-confirmed booking after deposit |
| No end-to-end commercial UAT on target pilot DB | High | Integration bugs between CRM, portal, Paymob, worker |
| Lead list API ~1s+ (7E) | Medium | Daily sales UX degradation at scale |
| Forward-only migrations 025–064, no rollback playbook | Medium | Bad deploy requires PITR restore |
| RBAC.md / API matrix / Testing.md outdated | Medium | Wrong permissions assumptions during pilot support |
| Mobile: no offline queue, no Sentry | Medium | Field staff reliability and incident visibility |

5. Blockers

Hard blockers (full commercial pilot: Lead → Pay → Notify → Ops)

| ID | Blocker | Owner action |
| --- | --- | --- |
| B1 | Apply all migrations 001–064 on dedicated pilot Supabase (not CI project) | Engineering |
| B2 | Configure CRON_SECRET + scheduler hitting POST /api/cron/process-dispatch-jobs every 1–5 min | Engineering / DevOps |
| B3 | Rewrite or extend Pilot-Execution-Runbook.md + Production-Deploy-Checklist.md for 025–064, cron, webhooks, Paymob, Meta | Documentation / Eng |
| B4 | Run consolidated staging gate suite on pilot-like DB before agency cutover | Engineering |

Not blockers (scoped pilots)

- Sprint 10A (Supplier/GDS): Not required for first agency pilot.

- Mobile app store release: Optional if agency uses web CRM + portal.

- Stripe production: Out of scope (Paymob only).

- New feature development: Not required if scope is narrowed (see recommendations).

6. Recommended Actions Before Pilot (Prioritized)

Critical

- Pilot DB cutover checklist — Single ordered list: npm run db:push through 064, auth hook (009 + 039 portal claims), verify supabase migration list parity.

- Vercel production env — Minimum beyond MVP:

  - CRON_SECRET

  - RESEND_*, NEXT_PUBLIC_SITE_URL

  - PAYMOB_* (disable all *_MOCK_* in prod)

  - WHATSAPP_META_* (disable WHATSAPP_MOCK_MODE)

  - ANTHROPIC_API_KEY (if AI in scope)

- Vercel Cron or external scheduler — No vercel.json in repo; must be configured explicitly 1.

- Webhook URLs — Register production URLs for Paymob and Meta WhatsApp; verify HMAC/signature in staging first.

- One scripted commercial UAT on staging — Chain: lead → opportunity → quotation send → portal accept → checkout (mock or sandbox Paymob) → verify booking + ledger + domain events + notification delivery within cron SLA.

High

- Portal customer onboarding procedure — Document use of scripts/provision-portal-test-account.mjs / link_customer_portal_account RPC per customer (no CRM UI found).

- Tenant enablement runbook — SQL/API steps: tenant_payment_settings.payments_enabled=true, deposit rules, tenant_whatsapp_settings, approved templates, customer opt-in via /portal/preferences.

- Supabase Auth URLs — Add /portal/**, /portal/reset-password, payment return URLs (pilot runbook has zero portal references).

- Agency briefing on booking automation — After gateway payment, booking is created draft unless confirm_on_deposit is enabled 2.

- Run all sprint gates on staging — gate:portal, gate:sprint8d:worker, gate:sprint9a:payments, gate:sprint9b:whatsapp, gate:sprint9c:sales-ai, gate:sprint9d:operations-ai, Sprint 5–7 CRM gates.

- Disable mock modes checklist — Explicit prod verification for Paymob and WhatsApp mock env vars.

Medium

- Update ops docs — Deployment.md, Testing.md, RBAC.md, API auth matrix for portal/payment/webhook/AI routes.

- Monitoring — Wire Sentry (web + mobile per 7E); define on-call checks for /crm/operations dead-letter queue.

- Backup / DR drill — Supabase PITR test + Vercel promote rollback (Section 8 of pilot runbook — still valid).

- Lead list performance — Profile GET /api/leads on pilot DB (7E noted ~1064 ms).

- Finance reconciliation playbook — Manual process for gateway vs ledger vs bank (no refunds UI in 9A).

Low

- Maestro device screenshot pack for mobile if pilot includes field sales.

- Second-tenant isolation test (T1 from Phase 5 runbook) if multi-agency roadmap is near.

- DMARC for Resend domain (pilot runbook mentions optional).

7. Go / No-Go Recommendation

| Scenario | Decision |
| --- | --- |
| Full commercial pilot (CRM + portal accept + online pay + WhatsApp + AI ops/sales) | NO-GO until B1–B4 and Critical actions 1–5 complete |
| CRM + portal (accept/PDF) + manual payments (record payment in CRM) | GO WITH CONDITIONS after migrations through 040+ and auth/portal URLs |
| Internal agency staff pilot (web CRM only, no customer pay) | GO WITH CONDITIONS after migrations through 038+ and Sprint 6/7 gates |

Overall: GO WITH CONDITIONS at 72% readiness — strong product core, weak operational packaging for Sprint 8–9 modules.

8. Sprint 10A Readiness Assessment

Per Sprint-9D-AI-Operations-Assistant-Implementation-Report.md, Sprint 10A = Supplier / GDS integrations.

| Question | Assessment |
| --- | --- |
| Required for first pilot? | No |
| Pilot blocked without 10A? | No |
| Platform stable enough to start 10A planning? | Yes, after pilot ops baseline (migrations, cron, commercial UAT) |
| Recommendation | Defer 10A until first pilot is live and stable; do not conflate supplier work with pilot cutover |

9. Detailed Findings by Review Area

1. Deployment Readiness — PASS WITH CONDITIONS (61%)

Strengths: Vercel + Supabase pattern proven; .env.example includes CRON_SECRET, WhatsApp vars; sprint reports document Paymob env.

Gaps:

- Pilot-Execution-Runbook.md and Production-Deploy-Checklist.md cap at 001–024 / 022.

- No committed vercel.json for cron.

- Paymob variables not in .env.example.

- Monitoring = Vercel Analytics + Supabase dashboard 3; Sentry “POST-MVP”.

- DR = generic backup mention; no module-specific recovery for event queue dead-letters.

2. Database Readiness — PASS WITH CONDITIONS (76%)

Strengths: 63 sequential migrations through 064; Sprint 6 closure validated 034–037; RLS tests (test-crm-rls.mjs); quotation search index 038.

Gaps:

- CRM-Migration-Numbering-Plan.md: 030–032 order nuance on empty DBs.

- Forward-only; pilot runbook rollback is Vercel-only for app bugs.

- Seed data is demo-oriented (@demo.travelos.local), not CRM+portal commercial fixtures.

- AI/payment/WhatsApp tables add index/RLS surface — gates assume apply but do not replace prod migration discipline.

3. Security Review — PASS WITH CONDITIONS (81%)

Strengths (per sprint reports):

- Portal vs staff separation (8A): separate auth, JWT user_type, middleware gates.

- Paymob HMAC + idempotent payment_provider_events (9A).

- WhatsApp webhook verify + signature (9B).

- AI: no CRM writes; rate limits + token budgets (9C/9D).

- Mobile: Bearer-only, no service role in bundle (7E).

Gaps:

- RBAC.md ends at classic MVP matrix — likely missing quotations.*, crm.whatsapp.*, ai.sales.*, ai.operations.*.

- Production must explicitly disable PAYMOB_MOCK_*, WHATSAPP_MOCK_MODE, PAYMOB_MOCK_WEBHOOKS.

- API auth matrix (7B) predates portal/payment/webhook routes.

- Multi-tenant production rarely tested (pilot runbook known issue).

4. CRM Readiness — PASS (88%)

Validated: Leads, opportunities, activities, quotations lifecycle (Sprint 6 PASS), Customer 360 (Sprint 5 PASS), dashboard RPC 034, audit triggers 037 fix.

Operational gaps: Expire quotations batch (pg_cron noted POST-MVP in design review); heavy Customer 360 needs profiling on real data volume.

5. Portal Readiness — PASS WITH CONDITIONS (75%)

Validated (8A/8B PASS): Login, reset password, accept/reject quotation, PDF, booking documents, notifications (8C), preferences + WhatsApp opt-in (9B).

Gaps:

- No in-app “invite customer to portal” flow in src/ — only scripts/provision-portal-test-account.mjs.

- Pilot smoke tests omit portal entirely.

- Payment UI depends on tenant settings + Paymob (9A).

6. Payment Readiness — PASS WITH CONDITIONS (68%)

Validated: Checkout, webhook, duplicate handling, ledger link, gates (gate:sprint9a:payments).

Pilot risks:

- Default payments_enabled: false.

- Bookings remain draft after deposit unless configured.

- Refunds/reconciliation UI explicitly out of scope.

- Stripe stub only.

7. Communication Readiness — PASS WITH CONDITIONS (65%)

Validated: Domain events, async worker (8D), email + in-app + WhatsApp dispatchers, /crm/operations metrics.

Pilot risks:

- Without cron, 8C/8D/9B behavior is broken in production.

- WhatsApp requires Meta WABA, approved templates, per-tenant enablement.

- Dual email channel (Supabase SMTP vs Resend) still applies from runbook.

8. AI Readiness — PASS WITH CONDITIONS (77%)

Validated: Sales (9C) and Operations (9D) — deterministic L1/L2/L4, explanation-only agents, permissions, unit tests + gates.

Gaps:

- 9D UAT checklist in report is unchecked.

- Requires cron for dispatch.ai_score / dispatch.ai_ops_score.

- ANTHROPIC_API_KEY needed for useful L3 narratives; budgets need per-tenant config in ai_agents.

- Hallucination control = grounding + no writes — acceptable for pilot with human-in-the-loop.

9. Mobile Readiness — PASS WITH CONDITIONS (74%)

Validated (7E): Bearer auth, CRM modules, quotation workflow API UAT, AI read-only badges (9D), Maestro flows, RTL/AR.

Gaps: Online-only (no offline mutations); Sentry not wired; physical device sign-off pending; not required if pilot is web-first.

10. UAT Coverage — PASS WITH CONDITIONS (68%)

| Coverage | Tooling |
| --- | --- |
| CRM Sprint 5–6 | Playwright customer360-gate, HTTP gates |
| Portal 8A–8C | gate:portal, e2e/portal-gate.spec.ts |
| Async 8D | gate:sprint8d:worker |
| Payments 9A | gate:sprint9a:payments |
| WhatsApp 9B | gate:sprint9b:whatsapp |
| AI 9C/9D | gate:sprint9c:sales-ai, gate:sprint9d:operations-ai |
| Mobile 7E | run-sprint7e-mobile-uat.mjs + Maestro |

Missing: Single gate for Lead → Opportunity → Quotation → Portal accept → Pay → Booking → Ops recommendation; Playwright booking-flow.spec.ts is legacy MVP path, not portal+gateway path.

11. Operational Readiness — PASS WITH CONDITIONS (56%)

Exists: Pilot runbook (Phase 5 AI smoke), rollback section, admin:create, seed, email dual-channel docs.

Missing for Sprint 8–9:

- Tenant onboarding for payments/WhatsApp/portal.

- Support/incident runbook for dead-letter jobs, webhook failures, payment stuck states.

- Staff training material for new CRM/AI surfaces.

- Production cron SLA (e.g. “notifications within 5 minutes”).

12. Commercial Readiness — PASS WITH CONDITIONS (70%)

LeadOpportunityQuotationPortal AcceptPaymentBooking DraftStaff ConfirmOps AI ReadinessDeparture

Friction points:

| Step | Friction |
| --- | --- |
| Lead → Quotation | Mature in CRM |
| Send to customer | Email/WhatsApp need cron + templates |
| Portal access | Manual provision |
| Accept | Strong (8B) |
| Pay | Enable tenant + Paymob; booking draft surprise |
| Operations readiness | AI ops assists but does not auto-fix documents/payments |
| Departure | No 10A supplier automation |

10. Implementation Report Reference Map

| Sprint | Report | Closure status |
| --- | --- | --- |
| 4 | CRM-Sprint4-QA-Report, CRM-Sprint4-Review | QA complete |
| 5 | CRM-Sprint5-Gate-Report | PASS — Customer 360 |
| 6 | CRM-Sprint6-Final-Closure-Report | PASS — Quotations |
| 7B–7E | Sprint7B, 7C, 7D, 7E, Mobile Architecture | Mobile foundation PASS* |
| 8A | Customer-Portal-Foundation-Report | PASS |
| 8B | Customer-Portal-Transactions-Report | PASS |
| 8C | Sprint-8C-Communications-Implementation-Report | Implemented |
| 8D | Sprint-8D-Async-Communications-Report | Implemented — cron required |
| 9A | Sprint-9A-Payments-Implementation-Report | Implemented — pending staging gate |
| 9B | Sprint-9B-WhatsApp-Implementation-Report | Implemented |
| 9C | Sprint-9C-AI-Sales-Assistant-Implementation-Report | Implemented |
| 9D | Sprint-9D-AI-Operations-Assistant-Implementation-Report | Implemented — UAT checklist open |

11. Suggested Pilot Scope Tiers (No New Features)

| Tier | Includes | Readiness ~ |
| --- | --- | --- |
| A — Staff CRM | Leads, pipeline, quotations, bookings, C360, manual payments | ~82% |
| B — + Portal | Tier A + portal accept/PDF/notifications | ~76% (after portal provision procedure) |
| C — + Pay + Comms | Tier B + Paymob + cron + email/WhatsApp | ~68% (after Critical actions) |
| D — + AI | Tier C + sales/ops AI | ~72% (after migrations 056–063 + cron) |

Pragmatic first pilot: Tier B or C with engineering on-call for first 2–4 weeks.

12. Summary Table

| Deliverable | Result |
| --- | --- |
| Executive Summary | Strong product; ops packaging lags Sprint 8–9 |
| Architecture Readiness | 84% — PASS WITH CONDITIONS |
| Security Readiness | 81% — PASS WITH CONDITIONS |
| Operational Readiness | 56% — PASS WITH CONDITIONS |
| Commercial Readiness | 70% — PASS WITH CONDITIONS |
| AI Readiness | 77% — PASS WITH CONDITIONS |
| Deployment Readiness | 61% — PASS WITH CONDITIONS |
| Top Risks | 10 listed (4 critical/high) |
| Blockers | 4 for full commercial pilot; 0 for Tier A scoped pilot |
| Recommended Actions | 19 prioritized (Critical → Low) |
| Go / No-Go | GO WITH CONDITIONS overall; NO-GO for unattended full commercial |
| Sprint 10A | Not required for pilot; safe to plan after pilot baseline |
| Overall % | 72% |

The platform is technically complete enough for a supported first travel-agency pilot, but not yet operationally packaged for the full Sprint 9D promise without engineering-led cutover, cron, migration through 064, and an updated pilot runbook. If you want a follow-up, I can produce a Pilot Cutover Checklist v2 document outline (still read-only unless you ask for file changes) mapped 1:1 to migrations and gate commands.