TravelOS Pilot Readiness Report

Date: 2026-06-02
Agent: Pilot Infrastructure Agent
Supabase access: Yes (MCP connected to project ndomcfohwnvbyufnrxek)
Vercel access: No (no .vercel link, no production URL found, no Vercel CLI auth)

Executive Summary

NO-GO for pilot start

The Supabase cloud database is in good shape (migrations 001–020 applied, tenant data seeded, RLS active), but production pilot infrastructure is not in place. There is no confirmed Vercel Production deployment, no pilot URL, no NEXT_PUBLIC_SITE_URL, no SMTP proof for invite/reset flows, and WP-4B scenarios A/D/E/F were not executed on a pilot origin. Until Vercel + SMTP + auth URL config are completed and validated on a live pilot URL, the agency cannot be onboarded safely.

Section Progress (A → H)

A. Pilot environment — PARTIAL / FAIL

| Item | Status | Evidence |
| --- | --- | --- |
| Dedicated pilot Supabase project | BLOCKED | MCP project ndomcfohwnvbyufnrxek matches dev setup in docs/05-Development/Setup-Supabase-Cloud-AR.md and local .env.local — not confirmed as pilot-only |
| Vercel Production linked to Supabase | FAIL | No .vercel/project.json; probed travel-os.vercel.app → 404 |
| Migrations 001–020 applied | PASS | MCP list_migrations: all 20 present; SQL confirms 020_auth_active_status_rls |
| Verify migrations in Dashboard | PASS | MCP SQL matches migration history table |
| Auth hook → custom_access_token_hook | PARTIAL | Function exists (prosecdef=true); Dashboard hook enablement not verified |
| Bootstrap tenant (admin:create) | PASS | Tenant dynex360-travel; admin eng.m.mecery@gmail.com → active / tenant_admin |
| Smoke test pilot URL | FAIL | No pilot URL available |
| WP-4B A, D, E, F on pilot URL | FAIL | Not run — no pilot URL |

Bootstrap values used (no secrets):

| Variable | Value |
| --- | --- |
| TENANT_NAME | Dynex360 Travel |
| TENANT_SLUG | dynex360-travel |
| ADMIN_EMAIL | eng.m.mecery@gmail.com |
| ADMIN_PASSWORD | Set via npm run admin:create (stored in password manager — not in repo) |

B. Production environment variables (Vercel) — FAIL

| Variable | Status | Evidence |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | FAIL (Vercel) | Set locally only |
| NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY | FAIL (Vercel) | Set locally only |
| SUPABASE_SERVICE_ROLE_KEY | FAIL (Vercel) | Set locally only |
| NEXT_PUBLIC_SITE_URL | FAIL | Not present in .env.local; no pilot origin documented |
| Redeploy after env changes | N/A | No Vercel project linked |
| GET /api/health/supabase → ok: true | FAIL | No live pilot URL; local dev not responding |

C. Supabase configuration — PARTIAL

| Item | Status | Evidence |
| --- | --- | --- |
| Migrations through 020 | PASS | See Section A |
| Auth hook enabled | BLOCKED | Function exists; Dashboard toggle not verifiable via MCP |
| Site URL = pilot origin | FAIL | Auth logs show referer: http://localhost:3000 only — no production origin |
| Redirect URLs allowlisted | FAIL | Not verified; likely still localhost-only |
| SMTP enabled; signup disabled | BLOCKED | Not verifiable via MCP |
| RLS on tenant tables | PASS | customers, packages, bookings, payments, users, tenants → rowsecurity=true; policies e.g. customers_tenant_isolation, users_select |

D. SMTP — BLOCKED (critical)

| Item | Status | Evidence |
| --- | --- | --- |
| SMTP configured in Supabase | BLOCKED | Requires Dashboard + provider credentials (SendGrid/SES/Resend) |
| Test invite → onboarding → login | FAIL | Auth logs: no invite/recovery events; staff created via service_role /admin/users signup |
| Test forgot-password → reset → login | FAIL | No recovery events in auth logs |

SMTP is a hard blocker per checklist — pilot Must items cannot pass without it.

E. Vercel deployment — FAIL

| Item | Status | Evidence |
| --- | --- | --- |
| GitHub repo connected | BLOCKED | gh CLI not installed; git remote output unavailable in this session |
| Production branch deploys | FAIL | Local branch is master; .github/workflows/deploy.yml triggers on main |
| Production env vars | FAIL | See Section B |
| Node 20 | PASS | .github/workflows/ci.yml uses node-version: "20" |
| CI: typecheck / lint / build | PASS (local) | npm run typecheck exit 0; lint warnings only; build compiled successfully |
| Rollback steps documented | PASS | See Rollback Summary below + docs/05-Development/Deployment.md |

F. Tenant onboarding — PARTIAL

| Item | Status | Evidence |
| --- | --- | --- |
| Tenant admin active | PASS | eng.m.mecery@gmail.com → active, role tenant_admin |
| Admin login at pilot URL | FAIL | No pilot URL |
| Admin invites staff; invitee completes onboarding | FAIL | wp3a-sales@demo.travelos.local and wp3a-finance@demo.travelos.local are active but created via service-role signup, not invite email flow; zero pending users |
| D5: pending user blocked from /customers | NOT TESTED | No pending users exist |
| Published package or seed documented | PASS | 5 published packages on dynex360-travel via npm run db:seed (demo data) |

G. Go-live gates — FAIL

| Gate | Status |
| --- | --- |
| Sections A–F all PASS | FAIL |
| WP-4B A, D, E, F on pilot URL | FAIL |
| SMTP invite + reset in real inboxes | FAIL |
| Support/escalation contact documented | BLOCKED |

Proposed support contact (pending your confirmation):

| Field | Value |
| --- | --- |
| Name | Eng Admin / Dynex360 TravelOS team |
| Channel | eng.m.mecery@gmail.com (email) |

H. Rollback plan — PASS (documented)

See Rollback Summary below.

Checklist Table (All Must Items)

| # | Must Item | Result | One-line Evidence |
| --- | --- | --- | --- |
| A1 | Dedicated pilot Supabase | BLOCKED | Same ref as dev docs; not isolated |
| A2 | Vercel Production → Supabase | FAIL | No deployment URL found |
| A3 | Migrations 001–020 | PASS | 20/20 in schema_migrations |
| A4 | Verify migrations Dashboard | PASS | MCP confirms all versions |
| A5 | Auth hook enabled | PARTIAL | Function exists; Dashboard unverified |
| A6 | Bootstrap tenant | PASS | dynex360-travel + admin active |
| A7 | Smoke test pilot URL | FAIL | No pilot URL |
| A8 | WP-4B A,D,E,F on pilot | FAIL | Not executed |
| B1–B4 | Vercel env vars | FAIL | Not set on Vercel |
| B5 | Redeploy | N/A | — |
| B6 | Health check OK | FAIL | No pilot URL |
| C1 | Migrations 020 | PASS | Applied |
| C2 | Auth hook | PARTIAL | See A5 |
| C3 | Site URL | FAIL | localhost only in logs |
| C4 | Redirect URLs | FAIL | Not verified for production |
| C5 | SMTP + invite-only signup | BLOCKED | Dashboard access required |
| C6 | RLS active | PASS | 6 core tables + policies |
| D1 | SMTP configured | BLOCKED | No provider configured |
| D2 | Invite flow E2E | FAIL | No invite emails sent |
| D3 | Reset flow E2E | FAIL | No recovery emails sent |
| E1 | GitHub → Vercel | BLOCKED | Cannot verify |
| E2 | Production deploy | FAIL | No live URL |
| E3 | CI passes | PASS | Local typecheck/lint/build OK |
| E4 | Rollback documented | PASS | Below |
| F1 | Admin active | PASS | DB confirmed |
| F2 | Admin login pilot | FAIL | No URL |
| F3 | Invited staff onboarded | FAIL | Service-role signup, not invite |
| F4 | D5 pending blocked | NOT TESTED | No pending users |
| F5 | Published packages | PASS | 5 published (seed) |
| G1 | All A–F PASS | FAIL | — |
| G2 | WP-4B on pilot | FAIL | — |
| G3 | SMTP proof | FAIL | — |
| G4 | Support contact | BLOCKED | Needs assignment |
| H1 | Rollback plan | PASS | Documented |

Environment Matrix

| Field | Value |
| --- | --- |
| Pilot Supabase ref | ndomcfohwnvbyufnrxek |
| Supabase URL | https://ndomcfohwnvbyufnrxek.supabase.co |
| Vercel pilot URL | Not deployed (TBD) |
| NEXT_PUBLIC_SITE_URL | Not set (must match Vercel Production URL exactly) |
| Tenant slug | dynex360-travel |
| Admin contact | eng.m.mecery@gmail.com |
| Staff (demo, active) | wp3a-sales@demo.travelos.local, wp3a-finance@demo.travelos.local |

Auth QA Results (WP-4B — pilot URL)

Not executed — no pilot URL. Local/dev auth activity exists (password logins for admin and demo staff) but does not satisfy the Must requirement.

| Scenario | Steps | Outcome |
| --- | --- | --- |
| A Forgot → reset → login | A1–A4 | NOT RUN — no SMTP reset email on pilot |
| D Invite onboarding | D1–D5 | NOT RUN — staff bypassed invite flow via service role |
| E Inactive user | E1–E2 | NOT RUN — no inactive users in DB |
| F Session expiration | F1–F2 | NOT RUN — requires pilot URL + browser session |

SMTP Proof

| Flow | Delivered to real inbox? | Provider |
| --- | --- | --- |
| Invite email | No | Not configured |
| Forgot-password email | No | Not configured |

Auth logs (last 24h): logins and user_signedup via service_role only — zero recovery/invite mail events.

Rollback Summary

1. App rollback (Vercel)

- Vercel Dashboard → Project → Deployments

- Select last known-good deployment → ⋯ → Promote to Production

- Confirm NEXT_PUBLIC_* env vars unchanged (or revert env snapshot first)

Also: revert git commit on production branch and let auto-deploy run (see docs/05-Development/Deployment.md).

2. DB rollback (Supabase)

- Supabase Dashboard → Database → Backups (daily backups on all plans)

- For point-in-time: Pro plan PITR required — restore to timestamp before bad migration

- Schema-only safety net: pg_dump / migration revert in SQL Editor (manual, high risk)

3. Auth incident steps

- Deactivate user: Dashboard → Authentication → Users → ban/deactivate, or set users.status = 'inactive' in DB

- Fix hook: Authentication → Hooks → Custom Access Token → public.custom_access_token_hook

- Fix SMTP: Project Settings → Auth → SMTP; send test mail; verify Site URL + redirect URLs match NEXT_PUBLIC_SITE_URL

Open Blockers (Must failures only)

- No Vercel Production deployment — import repo, set env vars, deploy, record pilot URL

- SMTP not configured — configure provider; prove invite + reset in real inbox

- NEXT_PUBLIC_SITE_URL missing — must equal exact Vercel Production origin

- Supabase Auth URL config — Site URL + redirect paths for /auth/callback, /reset-password, /onboarding on pilot origin

- Auth hook Dashboard enablement — confirm Custom Access Token hook is ON

- Invite onboarding not validated — re-invite a staff user through UI; complete pending → active flow (Scenario D)

- WP-4B A/D/E/F on pilot URL — run after items 1–5

- Dedicated pilot Supabase — decide: use ndomcfohwnvbyufnrxek as pilot or create a new isolated project

- Branch mismatch — align main vs master with Vercel production branch

- Support escalation contact — confirm name + channel for pilot agency

Remediation Plan (ordered)

# 1. (Optional) Create dedicated pilot Supabase OR confirm ndomcfohwnvbyufnrxek as pilot

npx supabase link --project-ref ndomcfohwnvbyufnrxek

npm run db:push   # should be no-op if already at 020

# 2. Supabase Dashboard

#    - Authentication → Hooks → Custom Access Token → public.custom_access_token_hook

#    - Authentication → URL Configuration → Site URL = https://<pilot-url>

#    - Add redirect URLs: .../auth/callback, .../reset-password, .../onboarding

#    - Project Settings → Auth → SMTP (SendGrid/Resend/SES)

#    - Disable public signup (invite-only)

# 3. Vercel Dashboard → Import GitHub repo → Production env:

#    NEXT_PUBLIC_SUPABASE_URL

#    NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY  (or ANON_KEY)

#    SUPABASE_SERVICE_ROLE_KEY

#    NEXT_PUBLIC_SITE_URL=https://<same-pilot-url>

#    Redeploy Production

# 4. Verify

curl https://<pilot-url>/api/health/supabase   # expect ok: true

# 5. Tenant onboarding (pilot URL)

#    - Admin login → invite sales/finance user with REAL email

#    - Complete onboarding; verify pending blocked before activation

# 6. WP-4B scenarios A, D, E, F on pilot URL (see docs/05-Development/WP-4B-Validation.md)

Handoff — Agency Admin Day 1 (after GO)

| Step | Action |
| --- | --- |
| 1 | Open https://<pilot-url>/login |
| 2 | Sign in as tenant admin (eng.m.mecery@gmail.com — password from secure handoff) |
| 3 | Confirm Dashboard, Customers, Packages, Bookings, Payments load |
| 4 | Users → invite sales and finance staff with real email addresses |
| 5 | Each invitee completes email link → /onboarding → set password → login |
| 6 | Escalation: [TBD support name] via [TBD channel] |

What Passed (usable foundation)

- Database schema current through migration 020

- RLS enabled on tenant-scoped tables with expected policies

- Tenant dynex360-travel with active admin and demo seed data (5 published packages)

- Local CI gate: typecheck, lint (warnings only), build all succeed on Node 20

Next step for you

To unblock the agent on the remaining Must items, please provide one of:

- Vercel Production URL + confirm env vars are set, or Vercel dashboard access / VERCEL_TOKEN

- SMTP provider choice (Resend/SendGrid/SES) + DNS/API credentials for Supabase Auth SMTP

- Confirmation whether ndomcfohwnvbyufnrxek is the dedicated pilot project or a new Supabase project should be created

Once those are in place, I can re-run health checks, SMTP flows, and WP-4B scenarios and update this report to GO.