TravelOS Pilot Readiness Review

Audit date: 2026-06-03
Scope: Codebase, migrations, docs, CI/CD, E2E — read-only
Method: Review of implementation, database/migrations/, docs/05-Development/, e2e/, .github/workflows/, and related src/ paths.

Pilot Go / No-Go Recommendation

Conditional GO (single-agency, controlled pilot)

The product is feature-complete enough for a one-tenant pilot with a trained admin, provided operational gates below are closed first. This is not a blanket production GO for multi-agency self-serve onboarding, guaranteed email delivery, or AI sold as production-grade without manual Phase 5 sign-off.

| Scenario | Verdict |
| --- | --- |
| Internal pilot (1 agency, eng-supported onboarding, AI optional) | GO after checklist (~2–4 days ops) |
| Pilot with staff invites + transactional email + AI in demo | GO only after blockers + HIGH items |
| Unattended multi-tenant SaaS launch | NO-GO (invite path, doc drift, limited cross-tenant validation) |

Remaining Blockers

| # | Finding | Area |
| --- | --- | --- |
| B1 | Custom Access Token hook must be enabled on pilot Supabase (009_auth_hook.sql). Without it, JWT lacks tenant_id / role → RLS/RBAC break. | Auth / RLS |
| B2 | Pilot DB migrations must include 001–024 (not only 001–022 per stale docs). Missing 023 breaks /ai/analytics; missing 024 breaks email_delivery_logs. | Supabase |
| B3 | SUPABASE_SERVICE_ROLE_KEY on Vercel is required for user invite, session revoke, and pending-user activation (createAdminClient). Production checklist incorrectly marks it optional for normal admin UI — invite/onboarding will 500 without it. | Auth / Users |

Estimated Time To Pilot

| Track | Estimate | Assumptions |
| --- | --- | --- |
| Minimum (existing Supabase + Vercel, hook already on, skip email/AI sell) | 1–2 days | db:push 024, Vercel env, smoke P1–P3 |
| Recommended pilot (invite, SMTP, Resend, Phase 5 AI sign-off) | 3–5 days | Auth SMTP + domain verify, Resend sender, manual Phase 5 checklist, fix doc/checklist drift |
| With green E2E CI (separate E2E project + secrets) | +1 day | E2E Supabase at 024, E2E_RUN_AI_API optional |

Findings by Area (severity)

1. Authentication

| ID | Severity | Finding |
| --- | --- | --- |
| A1 | BLOCKER | Custom Access Token hook required on pilot project (S4 in checklist). |
| A2 | BLOCKER | SUPABASE_SERVICE_ROLE_KEY on Vercel for invite/activation admin paths. |
| A3 | HIGH | Supabase Auth SMTP (invite/reset) is manual dashboard work (M1–M4). |
| A4 | MEDIUM | Redirect URL / Site URL misconfiguration breaks login and email links. |
| A5 | LOW | Forgot/reset flows implemented; no dedicated E2E for password reset. |

2. Multi-tenancy

| ID | Severity | Finding |
| --- | --- | --- |
| M1 | LOW | tenant_id on tenant-scoped tables; app queries respect soft delete. |
| M2 | MEDIUM | Cross-tenant isolation (T1 in Phase 5) depends on second tenant — rarely validated in CI. |
| M3 | LOW | Super Admin exists; limited automated coverage of cross-tenant ops. |

3. RLS

| ID | Severity | Finding |
| --- | --- | --- |
| R1 | HIGH | RLS depends on hook-injected JWT claims (ties to B1). |
| R2 | LOW | Policies in 006, 015, 019, 020, 024; no app-side RLS bypass for normal CRUD. |
| R3 | MEDIUM | Service-role used only server-side (users, onboarding activation) — correct pattern, needs B3. |

4. RBAC

| ID | Severity | Finding |
| --- | --- | --- |
| RB1 | LOW | Central rbac.ts + Refine access control; API routes check permissions. |
| RB2 | LOW | ai.analytics.read → tenant_admin / super_admin; aligned with docs. |
| RB3 | MEDIUM | No E2E for role denial (e.g. agent vs finance on analytics). |

5. Invoice PDF

| ID | Severity | Finding |
| --- | --- | --- |
| I1 | LOW | GET /api/invoices/[id]/pdf — Node runtime, RBAC, locale, line limits. |
| I2 | LOW | E2E: e2e/invoice-pdf.spec.ts, invoice-snapshot.spec.ts. |
| I3 | MEDIUM | Post-deploy smoke (§6) does not include PDF download — ops gap only. |

6. Agent Analytics

| ID | Severity | Finding |
| --- | --- | --- |
| AN1 | BLOCKER (if feature promised) | Requires migration 023 + RPC get_ai_analytics() on pilot DB. |
| AN2 | LOW | UI /ai/analytics, export API, Recharts, RBAC wired. |
| AN3 | MEDIUM | Not in production smoke or Phase 5 checklist. |
| AN4 | LOW | E2E: e2e/ai-analytics.spec.ts. |

7. Email Infrastructure

| ID | Severity | Finding |
| --- | --- | --- |
| E1 | HIGH | Transactional email silently skipped without RESEND_* / SMTP — logs only. |
| E2 | BLOCKER (if email promised) | Migration 024 + Vercel NEXT_PUBLIC_SITE_URL, RESEND_API_KEY, RESEND_FROM_EMAIL. |
| E3 | HIGH | Dual channel: Auth SMTP (invite/reset) separate from EmailService — both must be configured. |
| E4 | LOW | email_delivery_logs + RLS; template unit tests (npm run test:email) — not in CI. |
| E5 | MEDIUM | .env.example omits email / site URL vars (docs have them). |
| E6 | LOW | E2E: e2e/email-flows.spec.ts. |

8. Booking Flows

| ID | Severity | Finding |
| --- | --- | --- |
| BK1 | LOW | Create/edit/show/list; draft-only edit; status transitions centralized. |
| BK2 | LOW | Confirmation email via PATCH /api/bookings/[id]/status (UI uses BookingStatusActions). |
| BK3 | MEDIUM | Any future direct Supabase/Refine status update would bypass confirmation email. |
| BK4 | LOW | E2E: e2e/booking-flow.spec.ts (includes payment create). |
| BK5 | LOW | Booking Agent remains draft-only (guardrail documented). |

9. Support Ticket Flows

| ID | Severity | Finding |
| --- | --- | --- |
| ST1 | LOW | Tickets UI + API; agent can create/escalate; notifications on PATCH. |
| ST2 | MEDIUM | Full assign/resolve/escalate path relies on Phase 5 manual steps (S4), not full E2E. |
| ST3 | LOW | RBAC and tenant scoping on ticket APIs. |

10. Knowledge Agent

| ID | Severity | Finding |
| --- | --- | --- |
| K1 | LOW | /ai/knowledge, API route, RAG/FTS fallback without OpenAI. |
| K2 | MEDIUM | Storage bucket knowledge-documents required for uploads (S7). |
| K3 | HIGH (quality) | Without ANTHROPIC_API_KEY, extractive fallback only — weak demo answers. |

11. Booking Agent

| ID | Severity | Finding |
| --- | --- | --- |
| BA1 | LOW | Draft builder; no autonomous confirm — aligned with architecture. |
| BA2 | MEDIUM | Live LLM tests optional (E2E_RUN_AI_API secret). |
| BA3 | LOW | Phase 5 B1–B5 covers acceptance; manual sign-off pending. |

12. Support Agent

| ID | Severity | Finding |
| --- | --- | --- |
| SA1 | LOW | Chat + ticket creation; escalation keywords in validation doc. |
| SA2 | MEDIUM | Same as BA2 for CI AI API coverage. |

13. E2E Coverage

| ID | Severity | Finding |
| --- | --- | --- |
| T1 | LOW | 8 Playwright specs: dashboard, customers, booking-flow, invoices (2), ai-agents, ai-analytics, email-flows. |
| T2 | HIGH | E2E must use separate Supabase; docs still say migrations 001–022 for E2E prep — should be 024. |
| T3 | MEDIUM | Gaps: onboarding, user invite, forgot-password, payments-only, RBAC denial, multi-tenant. |
| T4 | MEDIUM | test:email not in .github/workflows/ci.yml. |
| T5 | LOW | E2E workflow on main + workflow_dispatch; needs secrets configured. |

14. Production Configuration

| ID | Severity | Finding |
| --- | --- | --- |
| P1 | HIGH | Checklist §1 S2: 001–022 outdated; must be 001–024. |
| P2 | HIGH | Checklist §2: service role optional — wrong for invites (B3). |
| P3 | MEDIUM | Smoke §6 missing: invoice PDF, /ai/analytics, transactional email verification. |
| P4 | LOW | Security reminders (§7) adequate. |

15. Vercel Deployment

| ID | Severity | Finding |
| --- | --- | --- |
| V1 | LOW | deploy.yml builds with Supabase secrets and deploys --prod. |
| V2 | MEDIUM | Deploy does not run migrations or smoke — manual. |
| V3 | LOW | ci.yml uses placeholder Supabase for build only — acceptable. |
| V4 | MEDIUM | Production env template in checklist omits email vars (§2 copy-paste). |

16. Supabase Deployment

| ID | Severity | Finding |
| --- | --- | --- |
| S1 | BLOCKER | npm run db:push on pilot project (not E2E project) through 024. |
| S2 | HIGH | Auth hook + URL config + optional Storage for knowledge. |
| S3 | LOW | Forward-only migrations; rollback = backup restore (documented). |
| S4 | MEDIUM | db:seed uses service role locally — pilot seed is one-time ops choice. |

17. Environment Variables

| ID | Severity | Finding |
| --- | --- | --- |
| EV1 | BLOCKER | NEXT_PUBLIC_SUPABASE_URL + publishable/anon key on Vercel. |
| EV2 | BLOCKER | SUPABASE_SERVICE_ROLE_KEY (server) if invites used. |
| EV3 | HIGH | ANTHROPIC_API_KEY for credible AI pilot. |
| EV4 | HIGH | RESEND_*, NEXT_PUBLIC_SITE_URL for transactional email. |
| EV5 | LOW | OPENAI_API_KEY optional (vectors); FTS works without. |
| EV6 | MEDIUM | getSupabasePublicKey() supports publishable or anon — deploy workflow only passes anon (OK). |

18. Seed Data

| ID | Severity | Finding |
| --- | --- | --- |
| SD1 | LOW | npm run db:seed + admin:create documented for demo. |
| SD2 | MEDIUM | Pilot with real data should not re-run seed on production DB. |
| SD3 | LOW | Knowledge chunks in seed support Knowledge Agent demos. |

19. Documentation

| ID | Severity | Finding |
| --- | --- | --- |
| D1 | HIGH | Roadmap.md still states migrations 001–022. |
| D2 | HIGH | E2E-CI-Setup.md migration range 001–022. |
| D3 | MEDIUM | Production-Deploy-Checklist.md partially updated (024 in §4b, not §1 S2). |
| D4 | LOW | Strong module docs: EmailSetup.md, Phase5-AI-Validation.md, RBAC.md, AI guides. |
| D5 | LOW | Analytics FR documented in AI-Agents / RBAC updates. |

20. Known Risks

| ID | Severity | Risk |
| --- | --- | --- |
| KR1 | HIGH | Email appears “working” in UI but sends skip without provider keys. |
| KR2 | MEDIUM | AI quality/regression without E2E_RUN_AI_API=1 in CI. |
| KR3 | MEDIUM | Tenant branding UI “coming soon” — PDF/email use tenant_settings JSON (seed/manual). |
| KR4 | LOW | Booking Agent misuse if guardrails bypassed in future API changes. |
| KR5 | LOW | .next build artifacts in git status — ensure not deployed as source of truth. |
| KR6 | MEDIUM | Single-tenant pilot masks RLS cross-tenant bugs until second tenant exists. |

Production Checklist (consolidated for pilot)

Use this as the authoritative pilot list (supersedes stale 001–022 references).

Supabase (pilot project only)

- Create/select project; save URL + keys

- npm run db:push — migrations 001 through 024

- Enable Custom Access Token hook (009)

- Site URL + Redirect URLs for production + localhost

- Auth SMTP for invite + password reset

- Storage bucket knowledge-documents if using uploads

- Optional: OPENAI_API_KEY for embeddings

- One-time: npm run db:seed only for demo tenant (not on live agency data)

Vercel Production env

- NEXT_PUBLIC_SUPABASE_URL

- NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY (or anon)

- SUPABASE_SERVICE_ROLE_KEY (required for user invite)

- ANTHROPIC_API_KEY (recommended)

- NEXT_PUBLIC_SITE_URL (production origin)

- RESEND_API_KEY + RESEND_FROM_EMAIL (if transactional email required)

- Optional: OPENAI_API_KEY, EMAIL_PROVIDER, SMTP_*

Deploy & smoke (~30 min)

- Deploy main to Vercel; landing + login load

- Login/logout as tenant admin

- Customer → package → booking → payment path

- Issue invoice + download PDF

- Confirm booking via status actions → check email_delivery_logs for booking_confirmation

- /ai/knowledge, /ai/booking, /ai/support (or Phase 5 doc)

- /ai/analytics loads for tenant admin

- /audit-logs visible

- Invite user (if pilot needs staff) → Auth email received

- Complete Phase5-AI-Validation.md if AI is in scope

CI (recommended, separate Supabase)

- GitHub secrets per E2E-CI-Setup.md

- E2E DB at migration 024

- Green e2e.yml on main

Phase 5 Sign-off Readiness

| Criterion | Status |
| --- | --- |
| Implementation (DB 012–017, agents, history, feedback, knowledge admin, analytics 023) | Ready |
| Manual validation (Phase5-AI-Validation.md) | Not signed off — tables empty in doc |
| Production deploy prep | Partial — doc drift (022 vs 024, service role, smoke gaps) |
| Pilot “AI sold as product” | Not ready until Phase 5 checklist + ANTHROPIC_API_KEY + pilot DB 023/024 |

Phase 5 verdict: Implementation complete; operational sign-off pending. Treat Phase 5 as GO for code, NO-GO for commercial AI launch until manual checklist and production env are done.

Summary Table

| Area | Pilot-ready? | Top severity |
| --- | --- | --- |
| Auth | After B1 + B3 (+ SMTP) | BLOCKER |
| Multi-tenancy / RLS | Yes (with hook) | HIGH |
| RBAC | Yes | LOW |
| Invoice PDF | Yes | LOW |
| Agent Analytics | After 023 on DB | BLOCKER* |
| Email | After 024 + Resend + Auth SMTP | HIGH |
| Booking / Support flows | Yes | LOW–MEDIUM |
| AI agents (3) | Yes with manual QA | HIGH (quality) |
| E2E | Adequate for MVP; gaps remain | MEDIUM |
| Deploy / env / docs | Needs ops closure | HIGH |

*Blocker only if analytics or email logs are in pilot scope.

Recommended next actions (ops only — no code)

- Run db:push on pilot Supabase through 024; verify hook enabled.

- Set Vercel env including SUPABASE_SERVICE_ROLE_KEY and email/AI keys.

- Configure Supabase Auth SMTP + Resend sender domain.

- Execute consolidated production smoke + Phase 5 sign-off.

- Update internal docs to 001–024 and fix service-role guidance (when you want doc fixes — outside this audit).

If you want, a follow-up can be a one-page pilot runbook distilled from the checklist above, still audit-only.

Gathering accurate details from existing docs and scripts to produce a single non-developer runbook.

Created a single operational document for non-developers:

docs/05-Development/Pilot-Execution-Runbook.md

What it contains

| Section | Contents |
| --- | --- |
| Before you start | Accounts, roles (ENG/OPS/IT), pilot URL worksheet |
| 1. Supabase | Create project, migrations 001–024 (CLI + fallback), Auth hook, URLs, SMTP, storage bucket |
| 2. Vercel | Full env var table (including service role for invites), deploy, custom domain |
| 3. Resend | Domain, DNS (SPF/DKIM/return-path), API key, Vercel wiring |
| 4. Seed | admin:create + db:seed, entity counts, UI verification |
| 5. Smoke tests | 10 areas with step-by-step PASS columns (auth through analytics) |
| 6. Phase 5 | K1–K5, B1–B5, S1–S5, T1–T2 + sign-off table (K5 = analytics per pilot scope) |
| 7. Go / No-Go | Blockers G1–G6, high-priority H1–H6, decision line |
| 8. Rollback | Vercel promote, DB backup, email/DNS, optional drill |
| 9. Known issues | Email skip, AI fallback, branding UI, demo emails, E2E separation, etc. |
| 10. Success criteria | Business, AI, security, ops, closure signatures |

The runbook uses checkboxes (☐), plain-language steps, and marks who runs each task so a pilot lead can drive validation while engineering handles CLI/migrations once.

No code or other files were changed. If you want this linked from Production-Deploy-Checklist.md or the README, say so and we can add a one-line cross-reference in a follow-up.